|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **회 의 록** | | 페 이 지 수 | 1 Page | |
| 작 성 자 | 신유지 선임 | |
| 작 성 일 자 | 2023년 7월 21일 | |
| 회 의 장 소 | 필립모리스코리아(전주룸) & 이메일 | | | | |
| 회 의 일 자 | 2023년 07월 21일 | | | | |
| 참 석 자 | 클라이언트 | Hong, Tyler / TPE(Martin) | | | |
| 수 행 사 | 신유지 선임, 김병준 선임, 장민지 선임 | | | |
| 회 의 주 제 | SIAKR Migration | | | | |
| **회 의 내 용** | | | | | |
| ◈ 주요 논의 사항 | | | | | |
| * **Outstanding Items from last week (Past due)**  1. List of Jobs to be migrated   >> 21th July by [@Perez Moreno, Martin (contracted)](mailto:Martin.PerezMoreno@contracted.pmi.com) (Refer to Migration\_Job\_List.xlsx) >> Completed with some issues noted below   1. List of database / tables to be migrated (Missing ones)   >> 14th July by [@Perez Moreno, Martin (contracted)](mailto:Martin.PerezMoreno@contracted.pmi.com) (Refer to Migration\_DB\_List.xlsx for incomplete DB)  >> Complete except 1 DB (PMK\_CRS) >> Still missing   1. Additional IMDL needed for database. PMI\PMIKR1604SELURSQLServerDataROSQL08\_IMDL. Please migrate the same permission from PMIKRSELSQL09 and 10. >> Completed 2. SIAKR-[iSMS] Common Master Syncronization (Day 0)-DEV Job Failure   >> [@Perez Moreno, Martin (contracted)](mailto:Martin.PerezMoreno@contracted.pmi.com) to troubleshoot >> Pending due to ISMS Access >> [@Hong, Tyler](mailto:Tyler.Hong@pmi.com) to follow up   * **This week’s minutes**  1. Can we update the Integration Catalog directly? >> **Not possible** 2. Infrastructure check, SIS20 QA and SIS30 PRD correct? >> **Correct** 3. 8/4~ 8/6 QA, 9/22~9/24 PRD >> **Tyler to provide confirmation for clean up when ready** **[@Perez Moreno, Martin (contracted)](mailto:Martin.PerezMoreno@contracted.pmi.com) to consider that for PRD, live data will come in until 10PM KST Friday.** 4. Integration Server (SIS10) Windows Explorer Speed Issue (It takes 10 minutes to unzip a file) >> **Not so much option available** 5. Which time are SIS Server and Database configured to? (For getdate function) >> **in UTC,** **[@Perez Moreno, Martin (contracted)](mailto:Martin.PerezMoreno@contracted.pmi.com) to check how other market’s database time is set up** 6. Ecom Job Test (**Microsoft OLE DB Provider for SQL Server vs. Native OLE DB Provider) >> Failed due to DB Provider** **[@Perez Moreno, Martin (contracted)](mailto:Martin.PerezMoreno@contracted.pmi.com) Help investigate** 7. Shutdown schedule change over the weekend. Ref: [SIAKR Migration] Exception to shutdown EC2 over the weekend for DWH10, DWH11 and SIS10 >> **Done.** 8. Extra item: RQI01198948 >> **Done.** 9. Change TSQL’s into stored procedure or SSIS due to YAML syntax limitation >> [@Shin, Allie (contracted)](mailto:Allie.Shin@contracted.pmi.com) **to consider for task distribution before QA deployment.**  * **기타**   1. GETDATE () -> GETUTCDATE() + 9hour로 변경 | | | | | |
| 확 인 | Client PM | Kim ,Michael | | | (서 명) |
| MCB PM | 정진우 수석 | | | (서 명) |